Work Breakdown Structure (WBS)

Project Name: Project Management Intranet Site Project

Date: 15/01/2026

Prepared by: hamzeh alabadi

1.0 Initiation

1.1 Business Case

1.2 Project Charter

1.3 Kick-off Meeting

1.3.1 Prepare Agenda

1.3.2 Conduct Meeting

1.3.3 Document Minutes

2.0 Planning

2.1 Requirements Collection

2.1.1 Identify Stakeholders

2.1.2 Prepare Questionnaire/Interviews

2.1.3 Collect Requirements

2.2 Requirements Traceability Matrix (RTM)

2.2.1 Define Requirement IDs

2.2.2 Map Requirements to Features

2.2.3 Validate RTM with Team

2.3 Scope Statement

2.3.1 Define Product Requirements

2.3.2 Define Deliverables and Boundaries

2.4 Create WBS

2.4.1 Develop Level 1 and Level 2

2.4.2 Decompose to Level 3/4

2.4.3 Review and Approve WBS

2.5 Schedule Planning

2.5.1 Create Activity List

2.5.2 Estimate Durations

2.5.3 Create Gantt Chart

3.0 Design

3.1 UI/UX Design

3.1.1 Create Wireframes

3.1.2 Design Final UI Screens

3.2 Database Design

3.2.1 Create ERD

3.2.2 Define Database Schema

3.3 System Architecture

3.3.1 Define Frontend/Backend Structure

3.3.2 Define Security Model

4.0 Development

4.1 Frontend Development

4.1.1 Build Home Page

4.1.2 Build Templates Page

4.1.3 Build Project Dashboard Page

4.2 Backend Development

4.2.1 Implement Authentication

4.2.2 Implement Document Management

4.2.3 Implement Search Feature

4.3 Database Implementation

4.3.1 Create Tables

4.3.2 Insert Test Data

5.0 Testing

5.1 Test Planning

5.1.1 Write Test Plan

5.1.2 Prepare Test Cases

5.2 Functional Testing

5.2.1 Login and Roles Testing

5.2.2 Document Upload/Download Testing

5.2.3 Search and Dashboard Testing

5.3 Bug Fixing and Retesting

6.0 Deployment and Closing

6.1 Deployment

6.1.1 Prepare Hosting Environment

6.1.2 Deploy Intranet Site

6.2 Documentation

6.2.1 Create User Guide

6.2.2 Create Admin Guide

6.3 Final Deliverables

6.3.1 Final Presentation

6.3.2 Final Project Report

6.3.3 Lessons Learned Report