## Project Charter

Project Name: Project Management Intranet Site Project

### 1. Project Purpose and Business Rationale

This project aims to design and implement an internal web-based platform that improves how project information is organized, accessed, and shared. The intranet site will serve as a structured environment that supports planning, execution, and monitoring of projects while reducing reliance on scattered communication tools and informal documentation practices.

### 2. Project Objectives

- Develop a centralized platform to store and manage project-related information.

- Establish controlled access levels for different user roles.

- Improve project tracking through visual progress indicators and timelines.

- Enhance collaboration by providing a shared workspace for project teams.

- Support consistent project documentation across all projects.

### 3. High-Level Requirements

- Secure login mechanism with user role management.

- Centralized project workspace for documents, schedules, and updates.

- Project progress tracking with milestones and completion indicators.

- Document version history and controlled access.

- System-wide search and filtering capability.

- Activity tracking to monitor key system changes.

### 4. High-Level Scope Definition

Included in Scope:

- Development of a web-based intranet system.

- Core functionalities such as user management, project workspaces, document control, and project tracking.

Excluded from Scope:

- Integration with external enterprise or cloud systems.

- Advanced data analytics and reporting tools.

- Native mobile applications and offline access.

### 5. Key Stakeholders

- Project Supervisor / Course Instructor

- Student Project Team

- End Users (Project Coordinators and Team Participants)

### 6. Assumptions and Constraints

- The project duration is limited to the academic semester.

- Development will rely on freely available tools and frameworks.

- Stakeholder feedback will be provided during scheduled reviews.

- The project team size and resources are fixed.

### 7. Major Deliverables

- Approved business case

- Stakeholder and communication overview

- Project charter document

- Scope and requirements documentation

- Work breakdown structure (WBS)

- Project timeline and milestone plan

- Risk and change tracking documents

- Developed intranet system prototype

- Final project report and presentation

### 8. High-Level Milestone Schedule

- Project initiation and approval

- Requirements and scope definition completed

- System design and interface mockups approved

- Core system development completed

- System testing and validation completed

- Project closure and final submission